## Slide 1
FYP PROJECT REPORT

## Slide 2
PROJECT OVERVIEW
100 years ago almost everyone was growing food and when there is a need to eat it was fresh and organic. Today most of us buy food from markets, which is processed with chemicals to maintain their quality while moving from market to customer. Our goal is to build something that can bring us closer to fresh and organic food.

## Slide 3
HOW DOES IT WORKS
Sow
Grow
Ripe
Post
Sale

## Slide 4
PROJECT GOALS
To develop an online market where users can sell their organic food and posting their status about their food growing activity
Build a backend database and Web Services to extend the usability of product
Build mobile app

## Slide 5
PROJECT SCOPE
User login and register, along with social media
Search and filter for food
Show product profile, (grower info, food status, price, images, location)
Subscriptions, send emails to subscribers
Comments on food and reviews
Making food request, purchasing food
Personal profile, adding products, update profile, see my products

## Slide 6
PROJECT WBS
Eat Organic
Mockups
API Document
UI Screens
Database Schema
User Management
Product Management
Searching & Filtering
User Profile Management
Buy Request Processing
Push Notification
Mobile
Web
User Management
User Profile Management
Buy Request Processing
Product Management
Web Views
User Management
User Profile Management
Buy Request Processing
Product Management
Web Views
User
Buy_Request
Product
Feedback
Blog
Wishlist
Notification
Subscription
Login
Registration
Email Verification
Forget Password
Login via Facebook
Auth Profile
Public Profile
Change password
Account Setting
Delete Account
Subscription
Reviews
Wishlist
Add Product
Update Product
Hide Product
Delete Product
Show public products
My Products
Food
Category
Seller
Location
Sub-Location
Buy
Confirmation
Accept Request
Reject Request
Cancel Request
Show my requests
Show buyer requests
Feedback
To mobile device
To web browser

## Slide 7
Stakeholder Management Plan
Stakeholder & Their Roles
Stakeholders
Supervisor + Lead
PM + Dev
QA + Core Dev
Doc. Expert + Dev
Mr. Dilwer
M. Azam
Mudassar
Maira

## Slide 8
Stakeholder Management Plan
Stakeholder Status
Stakeholder | Unaware | Resistant | Neutral | Supportive | Leading
Mr. Dilawer Hussain |  |  |  |  | DC
Muhammad Azam |  |  |  | C | D
Mudassar Ali |  |  |  | DC | 
Maira Mansoor |  |  |  | DC | 

## Slide 9
Time Management Plan
Chart: 
| Mudassar | Azam | Maira
Project Time | 115 | 137 | 98
PROJECT
TIME in DAYS
178 days

## Slide 10
Cost Management Plan
Chart: 
| Mudassar | Azam | Maira
Project Time | 2116 | 2700 | 1490
PROJECT
COST in USD
6306 $

## Slide 11
PROJECT WBS

## Slide 12
PROJECT WBS

## Slide 13
PROJECT WBS